**Ceremonies**

Week 1

* Discussed meeting times and availability
  + In-person can’t work
    - Use of Slack, Skype, etc.
* Strengths and weaknesses between team members
* User stories
  + Other team members given freedom to suggest other stories, changes, or editions

Week 2

* User stories created
  + 6 stories moved from backlog to sprint
* Features created – User can rate drivers, drivers can have filters (if users are carrying pets, going outside city limits, travelling in large groups of people)

Week 3

* Django Issues
  + POST, PUT, DELETE inoperable for some stupid reason
  + If API’s don’t work by the coming Friday, switch to node.js
* Nityam offered to try and make POST work using Django
  + UPDATE: It works, but no code shown to prove it

Week 4

* Switched to node.js
  + API’s work fine for Alejandro, Justin, Max
  + Nityam still on Django
    - Discussed that he needs to show us his code or make the switch
* Received code from Nityam
  + JDAL library missing